Complete Agile Workflow for Your School Management System

The project lifecycle should look like this:

Problem Understanding
        ↓
Requirement Analysis
        ↓
User Stories
        ↓
Product Backlog Creation
        ↓
Sprint Planning
        ↓
Architecture Design
        ↓
Development
        ↓
Testing
        ↓
Daily Standups
        ↓
Sprint Review
        ↓
Sprint Retrospective
        ↓
Next Sprint

This cycle repeats until the product is complete.

1. Requirement Analysis

First step is understanding the system properly.

You already have the problem statement.

Now extract functional requirements.

Example:

| Requirement ID | Requirement |
| --- | --- |
| R1 | Users should be able to register |
| R2 | Admin should manage students |
| R3 | Teacher should mark attendance |
| R4 | Students should access study materials |
| R5 | Parents should view grades |
| R6 | Admin should generate reports |

Also define Non Functional Requirements

Examples:

- Security

- Performance

- Scalability

- Data privacy

Example:

System should support 1000 users
Login should be secure
Data should be encrypted

2. Identify Epics

An Epic = Large Feature

For your system, epics could be:

Epic

User Management

Class Management

Attendance Management

Exam & Grades

Fee Management

Communication

Educational Resources

Reports & Analytics

These epics will later be split into user stories.

3. Writing User Stories

User stories follow this format:

As a <user>
I want to <action>
So that <benefit>

Examples:

User Story 1

As an administrator
I want to add new students
So that student records can be maintained

User Story 2

As a teacher
I want to mark attendance
So that student attendance can be tracked

User Story 3

As a parent
I want to view my child's grades
So that I can monitor academic performance

Each story should include acceptance criteria.

Example:

Teacher can mark attendance
Attendance saved in database
Attendance report generated

4. Product Backlog Creation (Jira)

All user stories go into Product Backlog.

Example backlog:

| Story | Priority |
| --- | --- |
| User Registration | High |
| Login System | High |
| Student Management | High |
| Attendance Tracking | Medium |
| Exam Management | Medium |
| Event Management | Low |

The Product Owner prioritizes the backlog.

5. Estimation Using Planning Poker

Each story is estimated using Story Points.

Typical scale:

1 → Very easy
2 → Easy
3 → Medium
5 → Complex
8 → Very complex
13 → Extremely complex

Example:

| Story | Story Points |
| --- | --- |
| Login | 3 |
| Student Registration | 5 |
| Attendance Module | 8 |
| Exam System | 13 |

Planning poker ensures team agreement.

6. Sprint Planning

A Sprint = fixed development cycle.

Usually:

Sprint Duration = 2 weeks

Example Sprint 1:

Task

User registration

Login system

Basic dashboard

Example Sprint 2:

Task

Student management

Teacher assignment

Class schedule

Example Sprint 3:

Task

Attendance module

Reports

Sprint planning decides:

What will be done in this sprint
Who will do what

7. Jira Setup (Important)

Create a Scrum project in Jira.

Then create:

Epic
User Stories
Tasks
Bugs

Typical Jira hierarchy:

Epic
  └── User Story
        └── Task

Example:

Epic: Attendance Management

User Story:
Teacher marks attendance

Tasks:
- Create attendance UI
- Create backend API
- Store attendance in database
- Generate report

8. Architecture Design

Before coding, define system architecture.

Example for your project:

Frontend

React
HTML
CSS
JavaScript

Backend

Node.js / Spring Boot / Django
REST APIs

Database

MySQL
MongoDB

Example architecture:

Frontend (React)
      ↓
REST API
      ↓
Backend (Node/Spring)
      ↓
Database

9. Development

Develop features according to sprint tasks.

Workflow:

Create branch
Develop feature
Commit code
Push to Git
Create Pull Request
Code review
Merge

Example Git workflow:

main
 ├── feature-login
 ├── feature-attendance
 └── feature-student-management

10. Testing

Testing should happen continuously.

Types of testing:

Unit Testing

Test individual components.

Example:

Login API test
Attendance function test

Integration Testing

Test module interactions.

Example:

Attendance + Student database

System Testing

Test entire application.

Example:

Full school workflow

11. Daily Standup Meeting

Every day (15 minutes).

Each member answers 3 questions:

What did I do yesterday?
What will I do today?
Any blockers?

Example:

Yesterday:
Completed login API

Today:
Working on registration page

Blocker:
Database connection issue

12. Sprint Review

At the end of the sprint.

Team demonstrates the product.

Example:

Sprint 1 Demo

✔ User registration
✔ Login
✔ Dashboard

Stakeholders give feedback.

13. Sprint Retrospective

This is where teams improve their process.

Questions:

What went well?
What went wrong?
What should we improve?

Example:

Good:
Team collaboration

Problem:
Late code merges

Improvement:
Use smaller commits

14. Repeat the Cycle

Agile is iterative.

Sprint 1 → Sprint 2 → Sprint 3 → Sprint 4

Each sprint adds new features.

How Jira Board Should Look

Typical Scrum board:

Backlog
   ↓
To Do
   ↓
In Progress
   ↓
Code Review
   ↓
Testing
   ↓
Done

Example task movement:

Create Login Page
Backlog → To Do → In Progress → Done

Roles in Your Team

You should assign clear roles.

| Role | Responsibility |
| --- | --- |
| Product Owner | Manages backlog |
| Scrum Master | Facilitates agile process |
| Developers | Build features |
| Testers | Verify system |

In small college teams, people often play multiple roles.

Realistic Sprint Plan for Your Project

Example 4 sprint structure.

Sprint 1

User registration
Login system
Role management

Sprint 2

Student management
Class management
Teacher assignment

Sprint 3

Attendance system
Educational resources

Sprint 4

Exam system
Reports
Notifications